## Slide 1: Customer delivery review
Northstar customer launch planning
Final review: 2026-06-12

## Slide 2: Customer timeline change
Customer requested a two-week delivery delay.
Revised milestone: Q4 rollout.

## Slide 3: Q4 execution risk
Risk: regional failover work may slip the Q4 target.
Owner: Delivery Operations.

## Slide 4: Negotiation options
Confirm the revised date in a signed change order.
Track the Q4 risk in the next steering meeting.